# Project Plan Document – StudyPilot

## Document-Specific Task Matrix

| Task | Team Member Responsible |
| --- | --- |
| Project Scope | Nehir Tıraş |
| Project Organization | Nehir Aydın |
| Objectives | Alvin Dora Akıncı |
| Key Phases and Timeline | Cevdet Onat Cerit, Emin Arslan |
| Resource Planning | Emin Arslan |
| Risk Management | Alvin Dora Akıncı, Nehir Aydın |
| Communication Plan | Nehir Aydın, Cevdet Onat Cerit, Emin Arslan, Nehir Tıraş, Alvin Dora Akıncı |
| Change Management Plan | Nehir Tıraş |
| Budget Plan | Cevdet Onat Cerit |

## Project Scope

### In Scope

- Allow students to plan and manage courses, assignments, and exams from a single platform.

- Provide task prioritization.

- Include an integrated Pomodoro timer to improve focus and time management.

- Integrate Spotify for personalized playlists during study sessions.

- Display weather-based recommendations to create a personalized study experience.

- Provide analytics and progress tracking with data visualizations.

### Out of Scope

- Multi-user collaboration or team task sharing.

- Offline synchronization across devices.

- Integration with school or university LMS systems.

## Project Organization

### Team Members and Roles

- Cevdet Onat Cerit (231101078): Frontend Developer, Tester

- Alvin Dora Akıncı (231101052): Backend Developer, Quality Analiyst, Documentation Specialist

- Emin Arslan (231101007): Project Manager,  Backend Developer

- Nehir Tıraş (231101065): UI/UX Designer, Frontend Developer

- Nehir Aydın (231101053): Requirements Analyst, Documentation Specialist, Backend Developer

## Objectives

- Develop a web-based system that allows students to efficiently plan academic tasks.

- Provide a built-in Pomodoro timer to increase focus and reduce procrastination.

- Integrate Spotify and weather APIs for an engaging and personalized experience.

- Visualize user productivity and task completion using an analytics dashboard.

- Deliver a responsive, user-friendly, and accessible interface.

## Key Phases and Timeline

| Phase | Start Date | End Date | Deliverables |
| --- | --- | --- | --- |
| Requirements Gathering | 15/10/2025 | 28/10/2025 | Requirement documentation, initial feature list |
| Design | 30/11/2025 | 8/11/2025 | UI/UX wireframes, system architecture diagrams |
| Development | 4/11/2025 | 25/11/2025 | Core functionalities: task management, Pomodoro, Spotify & weather integration |
| Testing | 21/11/2025 | 30/11/2025 | Test cases, bug reports, user feedback |
| Deployment | 3/12/2025 | 6/12/2025 | Final deployment, GitHub release |
| Closure | 8/12/2025 |  | Final presentation and evaluation report |

## Resource Planning

### Required Resources

- Software Tools: HTML, CSS, JavaScript, Python, Spotify Web API, OpenWeatherMap API, Git, GitHub.

- User Research and Testing Processes: Manual usability testing and surveys.

### Access to Resources

- All software and APIs are freely available through online platforms.

- GitHub will be used for version control and project collaboration.

## Risk Management

| Risk | Mitigation Strategy |
| --- | --- |
| API integration errors (Spotify/Weather) | Conduct early testing and use fallback mock data. |
| Time constraints due to academic workload | Establish internal milestones and task tracking using Trello. |
| Low user engagement | Add gamification and study streak features. |
| Browser compatibility issues | Conduct UI testing on multiple browsers. |

## Communication Plan

- Weekly team meetings to discuss progress and roadblocks.

- Use of online communication tools (Zoom, WhatsApp, etc.) for daily interactions.

## Change Management Plan

- All requested changes to scope or requirements will be documented by the Project Manager.

- Major changes require team review and consensus during weekly meetings.

- Minor updates and bug fixes will be handled via GitHub pull requests.

- Continuous integration workflows ensure smooth and safe updates to the codebase.

## Budget Plan

- Development Costs: Software licenses, tools, and expert fees.

- Operational Costs: Server and data storage.

- Testing Costs: Funds for user testing sessions and feedback collection.